## Slide 1: Team Project
Group 2 –
Hamza Bhatti (21223241)
Amrit Parajuli (21243872),
Tashan Nicholas-Cousins (21234209)
Joe Sykes (21223675)

## Slide 2: Outcome
What we are developing
Our roles
Project plan
Current Progress
Demo
BitBucket Link: https://HamzaB93@bitbucket.org/HamzaB93/csci5_-team_project.gitq

## Slide 3: What We Are Developing
A website for a supermarket called Vista
Why a website makes sense
What the finished product will contain
  Trolley
  Supply management: Hamza
  Loyalty scheme: Joe
  Advertising and marketing: Amrit
  Payment system: Tashan

## Slide 4: Our Roles
Project Manager: Hamza
Quality assurance: Tashan
Other roles:
  Element integration: Hamza and Joe
  User documentation/ manual: Amrit
  Technical doc: Hamza and Amrit
  Tester: Tashan

## Slide 5: Project Plan – WBS Brainstorm
Project Management. | Supplies.
Analysis. | Advertising.
Design. | Loyalty.
Risk Assessment. | Payments.
Quality Assurance. | Project review.
Presentation, preparation. | Documentation.
Testing. | User guide.
Research information. | User manual.
Software development. | Gantt chart.
Functionality. | Testing website and database.
Core tasks. | Update website.
Website design. | Update database.
Database setup. | Trolley/ cart.
Database integration. | Deals system.
Testing database. | Story board.

## Slide 6: Project Plan – WBS Top-Down
1.Project Management 1.1. Project Management tools 1.1.1. Gantt Chart 1.1.2. Project Review
2.Analysis 3.1.Research
3.Risk Assessment
4.Design 5.1.Website drawings 5.2.Website creation
7.Testing 7.1.Testing Database 7.2.Testing Website
8.Documentation 8.1.Technical Documentation 8.2.User Documentation 8.2.1.User Manual
5.Software Development 6.1.Website Functionality 6.2.Trolley/Cart 6.3.Database Setup 6.4.Database Integration 6.5.Payments 6.6.Loyalty 6.7.Supplies 6.8.Marketing 6.9.Update website if required 6.10.Update database if required 6.11.Deal System
6.Quality Assurance

## Slide 7: Project Plan - Gantt
Progress is marked by the black bar
Red line indicates “Today”. (Date taken: 28/02/2016)

## Slide 8: Risk Assessment

## Slide 9: Current Progress On Development
The core
  A simple database has been set up
  A webpage has been created
  Home page occupied using PHP
  Started trolley implementation
  Pseudo code for deals

## Slide 10: Demo
We will now show you our progress so far

## Slide 11: Individual Contribution To Core (i)
Group as whole
  Helped design the website layout
Hamza
  Set up product database
  Populated area of website with database data
  Started implementing a trolley
Joe
  Developed website
  Started implementing a trolley
  Investigated how to implement deals for products

## Slide 12: Individual Contribution To Core (ii)
Amrit
  Helped implement CSS (In progress)
  Wrote pseudo code on how to implement deals for products
Tashan
  Helped implement CSS (in progress)
  Research for implementing a trolley payment

## Slide 13: QA
We will now try to answer your questions.