## Slide 1: Team Project
Group 2 – Hamza Bhatti (21223241), Amrit Parajuli (21243872),
Tashan Nicholas-Cousins (21234209) and Joe Sykes (21223675)

## Slide 2: Outcome
What we are developing
Our roles
Project plan
Current Progress
Demo
BitBucket Link:

## Slide 3: What We Are Developing
A website for a supermarket
Why a website makes sense
What the finished product will contain
  Trolley
  Supply management
  Loyalty scheme
  Advertising and marketing
  Payment system

## Slide 4: Our Roles (i)
Project Manager: Hamza
Quality assurance: Tashan
Core tasks responsibilities
  Product database: Hamza
  Website Production: Joe
  CSS: Tashan and Amrit
  Trolley: Hamza and Joe

## Slide 5: Our Roles (ii)
Individual Tasks
  Supply management: Hamza
  Loyalty scheme: Joe
  Marketing: Amrit
  Payment: Tashan
Other roles:
  Element integration: Hamza and Joe
  User manual: Amrit
  User documentation: Tashan
  Technical doc: Hamza and amrit

## Slide 6: Project Plan – WBS Brainstorm
Project Management. | Supplies.
Analysis. | Advertising.
Design. | Loyalty.
Risk Assessment. | Payments.
Quality Assurance. | Project review.
Presentation, preparation. | Documentation.
Testing. | User guide.
Research information. | User manual.
Software development. | Gantt chart.
Functionality. | Testing website and database.
Core tasks. | Update website.
Website design. | Update database.
Database setup. | Trolley/ cart.
Database integration. | Deals system.
Testing database. | Story board.

## Slide 7: Project Plan – WBS Top-Down
1.Project Management 1.1. Project Management tools 1.1.1. Gantt Chart 1.1.2. Project Review
2.Quality Assurance
3.Analysis 3.1.Research
4.Risk Assessment
5.Design 5.1.Website drawings 5.2.Website creation
8.Documentation 8.1.Technical Documentation 8.2.User Documentation 8.2.1.User Guides 8.2.2.User Manual
6.Software Development 6.1.Website Functionality 6.2.Database Setup 6.3.Database Integration 6.4.Payments 6.5.Loyalty 6.6.Supplies 6.7.Marketing 6.8.Update website if required 6.9.Update database if required 6.10.Trolley/Cart 6.11.Deal System
7.Testing 7.1.Testing Database 7.2.Testing Website

## Slide 8: Project Plan - Gantt
PUT HERE

## Slide 9: Current Progress On Development
The core
  A simple database has been set up
  A webpage has been created (is subject to change)
  Home page occupied using PHP
  A simple trolley

## Slide 10: Demo
We will now provide a demo of our website

## Slide 11: Individual Contribution To Core (i)
Group as whole
  Helped design the website layout
Hamza
  Set up product database
  Populated areas of website with database data
  Helped implement trolley
Joe
  Developed website
  Helped implement trolley

## Slide 12: Individual Contribution To Core (ii)
Amrit
  Helped name website
  Helped implement CSS
Tashan
  Helped implement CSS

## Slide 13: QA
We will now try to answer your questions.