## Slide 1: Team Project
Group 2 –
Hamza Bhatti (21223241)
Amrit Parajuli (21243872),
Tashan Nicholas-Cousins (21234209)
Joe Sykes (21223675)

## Slide 2: Outcome
What we are developing
Our roles
Project plan
Current Progress
Demo
BitBucket Link:

## Slide 3: What We Are Developing
A website for a supermarket
Why a website makes sense
What the finished product will contain
  Trolley
  Supply management
  Loyalty scheme
  Advertising and marketing
  Payment system

## Slide 4: Our Roles (i)
Project Manager: Hamza
Quality assurance: Tashan
Other roles:
  Element integration: Hamza and Joe
  User manual: Amrit
  User documentation: Tashan
  Technical doc: Hamza and amrit

## Slide 5: Project Plan – WBS Brainstorm
Project Management. | Supplies.
Analysis. | Advertising.
Design. | Loyalty.
Risk Assessment. | Payments.
Quality Assurance. | Project review.
Presentation, preparation. | Documentation.
Testing. | User guide.
Research information. | User manual.
Software development. | Gantt chart.
Functionality. | Testing website and database.
Core tasks. | Update website.
Website design. | Update database.
Database setup. | Trolley/ cart.
Database integration. | Deals system.
Testing database. | Story board.

## Slide 6: Project Plan – WBS Top-Down
1.Project Management 1.1. Project Management tools 1.1.1. Gantt Chart 1.1.2. Project Review
2.Analysis 3.1.Research
3.Risk Assessment
4.Design 5.1.Website drawings 5.2.Website creation
7.Testing 7.1.Testing Database 7.2.Testing Website
8.Documentation 8.1.Technical Documentation 8.2.User Documentation 8.2.1.User Guides 8.2.2.User Manual
5.Software Development 6.1.Website Functionality 6.2.Trolley/Cart 6.3.Database Setup 6.4.Database Integration 6.5.Payments 6.6.Loyalty 6.7.Supplies 6.8.Marketing 6.9.Update website if required 6.10.Update database if required 6.11.Deal System
6.Quality Assurance

## Slide 7: Project Plan - Gantt
Progress is marked by the black bar
Red line indicates “Today”. (Date taken: 28/02/2016)

## Slide 8: Current Progress On Development
The core
  A simple database has been set up
  A webpage has been created
  Home page occupied using PHP
  Researched trolley implementation
  Basic code for deals

## Slide 9: Demo
We will now provide a demo of our website

## Slide 10: Individual Contribution To Core (i)
Group as whole
  Helped design the website layout
Hamza
  Set up product database
  Populated area of website with database data
  Investigated how to implement a trolley
Joe
  Developed website
  Investigated how to implement a trolley
  Investigated how to deals for products

## Slide 11: Individual Contribution To Core (ii)
Amrit
  Helped implement CSS
  Researched how to implement deals for products
Tashan
  Helped implement CSS
  Researched implementation for a trolley

## Slide 12: QA
We will now try to answer your questions.